# vJoy project Overview

## Purpose
vJoy project is centred around a virtual joystick driver. Once the driver is installed, a virtual joystick device will automatically be installed. The joystick positions are pushed to the device through a well defined interface. Any external user-mode software (applications or service) will be able to place position data on the virtual device. Although the basic motivation for this project is to complete the SmartPropoPlus package – additional uses are possible.

## Technology
Target operating systems are Windows XP and higher. Intel 32 and Intel 64 bit machines.
The Driver is written in C programming language under WinDDK (Windows Driver Development Kit) build 7600.16385.1
Additional applications (Driver clients, driver installer etc) are written in C++ programming language.

## Driver Architecture
vJoy is a KMDF driver written in the C programming language. It is based on Microsoft sample driver hidusbfx2. The driver is installed as lower filter under a dummy WDF function filter. When installed on Windows 7, the function filter is the inbox HID-KMDF mapper (mshidkmdf.sys) while for earlier versions of Windows this project supplies a dummy WDF function filter hidkmdf.sys.
User mode applications cannot access vJoy device through the standard device interface. The solution selected was to create it as a sideband filter driver. See sample filter (%PROJECT_ROOT%\general\toaster\kmdf\filter\sideband).
## Driver Development road map
### Pre-Alpha:
A preliminary study (on SVN branch Sandbox0) proved feasibility of the concept.
### Alpha:
Write a driver and an installer. There are two development branches of the driver:
General Purpose driver and a driver that will be tightly coupled with SmartPropoPlus. At the moment I work only on the latter. The project is even narrower at the moment – its aim is to provide a PPJoy replacement for for SPP.
#### Driver (PPJoy replacement):
#### Installer:
Currently (8-Feb-2011) installer is vJoyInstall.exe which is a command line application based on DevCon.exe. It can Install, Uninstall and Repair. It has a x86 and a x64 version. It has been tested on XP (SP2,SP3) On Vista x86 (Hebrew, SP0-SP2), Vista x64, Windows 7 x86 and Windows 7 x64.
Plans: Replace installation with standard GUI installer that will be able to install additional software. First stage should make the user experience better. Next stage will be to enable installation of the entire SPP package including vJoy.